Strategic Data Masking &

Classification

Technical Implementation Design — Step-by-Step

Alation  |  Snowflake  |  dbt  |  Airflow (Astro)

v1.0  |  CONFIDENTIAL  |  February 2026

| Attribute | Detail |
| --- | --- |
| Purpose | Step-by-step technical implementation guide for the full classification, tagging, and masking pipeline |
| Scope | Alation Data Share to dbt Governance Project to Snowflake tag and masking enforcement across LANDING, RAW, FOUNDATION, CURATED |
| Steps Covered | 11 steps: Snowflake Foundation, dbt Setup, Staging, Classification Model, Tag Macros, Masking Macro, Hashing, Orchestration, RBAC, CI/CD, Testing |
| Classification Labels | PII (High) ¦ PCI (High) ¦ CONFIDENTIAL (Medium/Low) ¦ PUBLIC (None) ¦ Unclassified defaults to HC |
| Status | Draft — Pending Data Governance Sign-Off |

# Implementation Overview

This document defines the complete step-by-step technical implementation sequence. Each step includes objective, prerequisites, implementation code, and verification checks. Steps must be executed in order as each step has dependencies on the previous.

| Step | Phase | What Is Built | Key Output |
| --- | --- | --- | --- |
| 1 | Foundation | Snowflake objects — schemas, tags, masking policies, cross-DB grants | All Snowflake objects ready; DBT_SERVICE_ROLE fully granted |
| 2 | dbt Setup | Governance dbt project, profiles.yml, source definitions | Project compiles; Alation share connectivity confirmed |
| 3 | Staging Models | stg_alation_tags, stg_alation_sensitivity — extract, validate, standardise | Staging views materialised; schema tests pass |
| 4 | Classification Model | classification_data.sql — incremental merge with deduplication ranking logic | CLASSIFICATION_DATA populated; conflict records logged |
| 5 | Tagging Macros | apply_classification_tags + apply_object_tags macros | Tags visible in Snowflake TAG_REFERENCES; idempotent |
| 6 | Masking Macro | apply_masking_policies macro — UNSET then SET per column | Policies applied; verification query confirms correct state |
| 7 | Key Hashing | SHA-256 masking policy for BK/PK/FK columns; cross-zone consistency | Hash consistent across CURATED and FOUNDATION; role tests pass |
| 8 | Orchestration | Airflow (Astro) DAG — end-to-end scheduling and alerting | DAG runs nightly; ad-hoc trigger available; alerts fire on failure |
| 9 | RBAC | Role grants per zone and persona; TRANSFORM schema isolation | HC sees plaintext; CONF sees masked; TRANSFORM schemas isolated |
| 10 | CI/CD | GitHub Actions pipeline — lint, compile, test, deploy per environment | PRs auto-test; promote dev to syst to ppte to prod via branch merge |
| 11 | Testing | Schema tests, role masking tests, idempotency, row count reconciliation | All 15 test cases pass; sign-off obtained from Data Governance |

| Classification | Sensitivity | Masking Policy Name | Approach | Zones |
| --- | --- | --- | --- | --- |
| PII | High | MASK_PII_HIGH | SHA-256 hash (deterministic — join-safe) | LANDING, RAW, FOUNDATION, CURATED |
| PCI | High | MASK_PCI_HIGH | Full redaction — '***REDACTED***' | LANDING, RAW, FOUNDATION, CURATED |
| CONFIDENTIAL | Medium | MASK_CONF_MED | Partial — first 2 chars + asterisks | LANDING, RAW, FOUNDATION, CURATED |
| CONFIDENTIAL | Low | MASK_CONF_LOW | Partial — first 4 chars + asterisks | LANDING, RAW, FOUNDATION, CURATED |
| PUBLIC | None | None — no policy | No masking — unrestricted | All zones |
| Unclassified (default) | HC (default) | MASK_PII_HIGH | SHA-256 hash until Alation classifies | LANDING, RAW, FOUNDATION, CURATED |

STEP 1    Snowflake Foundation — Schemas, Tags, Masking Policies, Grants

## 1.1 Objective

Create all Snowflake prerequisite objects before any dbt runs. Executed once by DBA / Data Engineering with SYSADMIN / ACCOUNTADMIN. Every downstream step depends on these objects.

⚡ PREREQUISITE: SYSADMIN or ACCOUNTADMIN access required for all DDL in this step.

## 1.2 Governance DB Schemas

-- ── Governance Database & 4 required schemas ──────────────────────────

      USE ROLE SYSADMIN;

      
      

      CREATE DATABASE IF NOT EXISTS GOVERNANCE_DB

        COMMENT = 'Central governance DB for classification, tagging, masking, audit';

      
      

      CREATE SCHEMA IF NOT EXISTS GOVERNANCE_DB.CLASSIFICATION

        COMMENT = 'Classification metadata sourced from Alation';

      CREATE SCHEMA IF NOT EXISTS GOVERNANCE_DB.TAGGING

        COMMENT = 'Snowflake tag assignment records';

      CREATE SCHEMA IF NOT EXISTS GOVERNANCE_DB.MASKING

        COMMENT = 'Masking policy objects and application records';

      CREATE SCHEMA IF NOT EXISTS GOVERNANCE_DB.LOGGING

        COMMENT = 'Pipeline audit logs, errors, conflict flags';

      
      

      -- Verify

      SHOW SCHEMAS IN DATABASE GOVERNANCE_DB;

## 1.3 Snowflake Tag Creation

-- ── All classification and key-flag tags ─────────────────────────────

      USE ROLE SYSADMIN;

      
      

      -- Primary masking anchor — drives all policy application

      CREATE TAG IF NOT EXISTS GOVERNANCE_DB.TAGGING.SECURITY_CLASSIFICATION_CODE

        ALLOWED_VALUES 'PII','PCI','CONFIDENTIAL','PUBLIC','HC','UNCLASSIFIED'

        COMMENT = 'Primary tag driving masking. DB-level default = HC. Column-level Alation tag overrides.';

      
      

      -- Supplementary sensitivity level

      CREATE TAG IF NOT EXISTS GOVERNANCE_DB.TAGGING.SENSITIVITY_LEVEL

        ALLOWED_VALUES 'HIGH','MEDIUM','LOW','NONE'

        COMMENT = 'Sensitivity tier for governance reporting';

      
      

      -- Key flag tags (NEW — not yet live; must be created before Step 5 macros run)

      CREATE TAG IF NOT EXISTS GOVERNANCE_DB.TAGGING.BUSINESS_KEY_FLAG

        ALLOWED_VALUES 'true','false'

        COMMENT = 'BK columns: subject to SHA-256 hash masking';

      CREATE TAG IF NOT EXISTS GOVERNANCE_DB.TAGGING.PRIMARY_KEY_FLAG

        ALLOWED_VALUES 'true','false'

        COMMENT = 'PK columns: subject to SHA-256 hash masking';

      CREATE TAG IF NOT EXISTS GOVERNANCE_DB.TAGGING.FOREIGN_KEY_FLAG

        ALLOWED_VALUES 'true','false'

        COMMENT = 'FK columns: subject to SHA-256 hash masking';

      
      

      -- Informational tags — out of scope for masking (Phase 1)

      CREATE TAG IF NOT EXISTS GOVERNANCE_DB.TAGGING.PRIVACY_IDENTIFIER_FLAG

        ALLOWED_VALUES 'true','false'

        COMMENT = 'Informational only — no masking policy attached in Phase 1';

      CREATE TAG IF NOT EXISTS GOVERNANCE_DB.TAGGING.PCI_DSS_COMPLIANCE_IDENTIFIER_FLAG

        ALLOWED_VALUES 'true','false'

        COMMENT = 'Informational only — no masking policy attached in Phase 1';

      
      

      -- Verify

      SHOW TAGS IN SCHEMA GOVERNANCE_DB.TAGGING;

## 1.4 Masking Policy Creation

-- ── 1.4a  PII / HC — SHA-256 hash ────────────────────────────────────

      USE ROLE SYSADMIN;

      
      

      CREATE OR REPLACE MASKING POLICY GOVERNANCE_DB.MASKING.MASK_PII_HIGH

        AS (col_value STRING) RETURNS STRING ->

        CASE

          WHEN CURRENT_ROLE() IN (

            'LANDING_DEV_HC_ROLE','RAW_DEV_HC_ROLE',

            'FOUNDATION_DEV_HC_ROLE','CURATED_DEV_HC_ROLE',

            'AIRFLOW_SERVICE_ROLE','DBT_SERVICE_ROLE','SYSADMIN'

          ) THEN col_value

          ELSE SHA2(UPPER(CURRENT_DATABASE()) || '::' || UPPER(COALESCE(col_value,'NULL')), 256)

        END

        COMMENT = 'PII/HC: SHA-256 hash for unauthorised roles. HC and service roles see plaintext.';

      
      

      -- ── 1.4b  PCI — full redaction ────────────────────────────────────────

      CREATE OR REPLACE MASKING POLICY GOVERNANCE_DB.MASKING.MASK_PCI_HIGH

        AS (col_value STRING) RETURNS STRING ->

        CASE

          WHEN CURRENT_ROLE() IN (

            'LANDING_DEV_HC_ROLE','RAW_DEV_HC_ROLE',

            'FOUNDATION_DEV_HC_ROLE','CURATED_DEV_HC_ROLE',

            'AIRFLOW_SERVICE_ROLE','DBT_SERVICE_ROLE','SYSADMIN'

          ) THEN col_value

          ELSE '***REDACTED***'

        END

        COMMENT = 'PCI High: Full redaction for all unauthorised roles.';

      
      

      -- ── 1.4c  CONFIDENTIAL Medium — partial mask (2 chars visible) ────────

      CREATE OR REPLACE MASKING POLICY GOVERNANCE_DB.MASKING.MASK_CONF_MED

        AS (col_value STRING) RETURNS STRING ->

        CASE

          WHEN CURRENT_ROLE() IN (

            'LANDING_DEV_HC_ROLE','RAW_DEV_HC_ROLE',

            'FOUNDATION_DEV_HC_ROLE','CURATED_DEV_HC_ROLE',

            'CONFIDENTIAL_ANALYST_ROLE',

            'AIRFLOW_SERVICE_ROLE','DBT_SERVICE_ROLE','SYSADMIN'

          ) THEN col_value

          WHEN CURRENT_ROLE() IN ('PUBLIC_ANALYST_ROLE')

            THEN LEFT(col_value,2) || REPEAT('*', GREATEST(LENGTH(col_value)-2,0))

          ELSE NULL

        END

        COMMENT = 'Confidential Medium: first 2 chars visible for PUBLIC role; NULL for others.';

      
      

      -- ── 1.4d  CONFIDENTIAL Low — partial mask (4 chars visible) ──────────

      CREATE OR REPLACE MASKING POLICY GOVERNANCE_DB.MASKING.MASK_CONF_LOW

        AS (col_value STRING) RETURNS STRING ->

        CASE

          WHEN CURRENT_ROLE() IN (

            'LANDING_DEV_HC_ROLE','RAW_DEV_HC_ROLE',

            'FOUNDATION_DEV_HC_ROLE','CURATED_DEV_HC_ROLE',

            'CONFIDENTIAL_ANALYST_ROLE',

            'AIRFLOW_SERVICE_ROLE','DBT_SERVICE_ROLE','SYSADMIN'

          ) THEN col_value

          ELSE LEFT(col_value,4) || REPEAT('*', GREATEST(LENGTH(col_value)-4,0))

        END

        COMMENT = 'Confidential Low: first 4 chars visible.';

      
      

      -- ── 1.4e  SHA-256 hash — dedicated policy for BK/PK/FK ───────────────

      CREATE OR REPLACE MASKING POLICY GOVERNANCE_DB.MASKING.MASK_SHA256_HASH

        AS (col_value STRING) RETURNS STRING ->

        CASE

          WHEN CURRENT_ROLE() IN (

            'LANDING_DEV_HC_ROLE','RAW_DEV_HC_ROLE',

            'FOUNDATION_DEV_HC_ROLE','CURATED_DEV_HC_ROLE',

            'AIRFLOW_SERVICE_ROLE','DBT_SERVICE_ROLE','SYSADMIN'

          ) THEN col_value

          ELSE SHA2(UPPER(CURRENT_DATABASE()) || '::' || UPPER(COALESCE(col_value,'NULL')), 256)

        END

        COMMENT = 'Key hashing: SHA-256 for BK/PK/FK. Deterministic = join-safe across zones.';

      
      

      -- Verify all policies created

      SHOW MASKING POLICIES IN SCHEMA GOVERNANCE_DB.MASKING;

## 1.5 Apply Default HC Tag at Database Level

-- ── Default HC tag — all unclassified objects protected until Alation scans ──

      USE ROLE SYSADMIN;

      
      

      -- Apply to all data product zone databases (TRANSFORM excluded — RBAC only)

      ALTER DATABASE LANDING_DB    SET TAG GOVERNANCE_DB.TAGGING.SECURITY_CLASSIFICATION_CODE = 'HC';

      ALTER DATABASE RAW_DB        SET TAG GOVERNANCE_DB.TAGGING.SECURITY_CLASSIFICATION_CODE = 'HC';

      ALTER DATABASE FOUNDATION_DB SET TAG GOVERNANCE_DB.TAGGING.SECURITY_CLASSIFICATION_CODE = 'HC';

      ALTER DATABASE CURATED_DB    SET TAG GOVERNANCE_DB.TAGGING.SECURITY_CLASSIFICATION_CODE = 'HC';

      
      

      -- Verify tag applied at DB level (tag inheritance flows down to schema/table/column)

      SELECT SYSTEM$GET_TAG(

        'GOVERNANCE_DB.TAGGING.SECURITY_CLASSIFICATION_CODE',

        'LANDING_DB', 'DATABASE'

      );  -- Expected: 'HC'

## 1.6 Cross-Database Grants for dbt Service Role

-- ── All grants for DBT_SERVICE_ROLE — run per environment ──────────────

      USE ROLE ACCOUNTADMIN;

      
      

      -- 1. READ: Alation Data Share (source — read-only)

      GRANT USAGE ON DATABASE ALATION_SHARE_DB TO ROLE DBT_SERVICE_ROLE;

      GRANT USAGE ON ALL SCHEMAS IN DATABASE ALATION_SHARE_DB TO ROLE DBT_SERVICE_ROLE;

      GRANT SELECT ON ALL TABLES IN DATABASE ALATION_SHARE_DB TO ROLE DBT_SERVICE_ROLE;

      GRANT SELECT ON FUTURE TABLES IN DATABASE ALATION_SHARE_DB TO ROLE DBT_SERVICE_ROLE;

      
      

      -- 2. WRITE: Governance DB (all 4 schemas)

      GRANT USAGE ON DATABASE GOVERNANCE_DB TO ROLE DBT_SERVICE_ROLE;

      GRANT USAGE ON ALL SCHEMAS IN DATABASE GOVERNANCE_DB TO ROLE DBT_SERVICE_ROLE;

      GRANT CREATE TABLE, CREATE VIEW ON ALL SCHEMAS IN DATABASE GOVERNANCE_DB TO ROLE DBT_SERVICE_ROLE;

      GRANT INSERT, UPDATE, DELETE ON ALL TABLES IN DATABASE GOVERNANCE_DB TO ROLE DBT_SERVICE_ROLE;

      GRANT INSERT, UPDATE, DELETE ON FUTURE TABLES IN DATABASE GOVERNANCE_DB TO ROLE DBT_SERVICE_ROLE;

      
      

      -- 3. APPLY TAG: all data product zone databases

      GRANT APPLY TAG ON DATABASE LANDING_DB    TO ROLE DBT_SERVICE_ROLE;

      GRANT APPLY TAG ON DATABASE RAW_DB        TO ROLE DBT_SERVICE_ROLE;

      GRANT APPLY TAG ON DATABASE FOUNDATION_DB TO ROLE DBT_SERVICE_ROLE;

      GRANT APPLY TAG ON DATABASE CURATED_DB    TO ROLE DBT_SERVICE_ROLE;

      
      

      -- 4. APPLY MASKING POLICY: account-level (required to manage policies across all DBs)

      GRANT APPLY MASKING POLICY ON ACCOUNT TO ROLE DBT_SERVICE_ROLE;

      
      

      -- 5. USAGE: warehouse

      GRANT USAGE, OPERATE ON WAREHOUSE GOVERNANCE_WH TO ROLE DBT_SERVICE_ROLE;

      
      

      -- Verify

      SHOW GRANTS TO ROLE DBT_SERVICE_ROLE;

NOTE: Step 1 verification: SHOW TAGS IN SCHEMA GOVERNANCE_DB.TAGGING should return 7 tags. SHOW MASKING POLICIES IN SCHEMA GOVERNANCE_DB.MASKING should return 5 policies.

STEP 2    dbt Governance Project Setup — Project, Profiles, Sources

## 2.1 Objective

Create the new dbt Governance project, configure environment profiles for dev/syst/ppte/prod, and define sources pointing to the Alation Data Share. Validate connectivity before model development.

⚡ PREREQUISITE: Step 1 complete. GitHub repository created. AD groups mapped. dbt service account credentials available per environment.

## 2.2 Project Initialisation & Directory Structure

# Initialise project

      dbt init governance_classification

      
      

      # Final project structure

      governance_classification/

      ├── dbt_project.yml          # Project config — model layers, vars, targets

      ├── packages.yml             # dbt packages (dbt-utils, dbt-audit-helper)

      ├── profiles.yml             # Credentials — gitignored; injected via CI/CD secrets

      ├── models/

      │   ├── sources/

      │   │   └── alation_share.yml        # Source definitions — Alation Data Share

      │   ├── staging/

      │   │   ├── stg_alation_tags.sql

      │   │   ├── stg_alation_sensitivity.sql

      │   │   └── staging_tests.yml

      │   ├── classification/

      │   │   ├── classification_data.sql   # Core incremental model

      │   │   └── classification_conflicts.sql

      │   ├── tagging/

      │   │   └── tag_assignments.sql

      │   └── masking/

      │       └── masking_assignments.sql

      ├── macros/

      │   ├── apply_classification_tags.sql

      │   ├── apply_object_tags.sql

      │   └── apply_masking_policies.sql

      └── tests/

          ├── assert_row_count_match.sql

          └── assert_no_unresolved_pii.sql

## 2.3 dbt_project.yml

# dbt_project.yml

      name: 'governance_classification'

      version: '1.0.0'

      config-version: 2

      profile: 'governance_classification'

      
      

      model-paths: ["models"]

      macro-paths:  ["macros"]

      test-paths:   ["tests"]

      target-path:  "target"

      clean-targets: ["target", "dbt_packages"]

      
      

      models:

        governance_classification:

          staging:

            +schema:       "CLASSIFICATION"

            +materialized: view          # Staging = lightweight views

            +tags:         ["staging", "governance"]

          classification:

            +schema:       "CLASSIFICATION"

            +materialized: incremental   # Classification = incremental table with merge

            +tags:         ["classification", "governance"]

          tagging:

            +schema:       "TAGGING"

            +materialized: incremental

            +tags:         ["tagging", "governance"]

          masking:

            +schema:       "MASKING"

            +materialized: incremental

            +tags:         ["masking", "governance"]

      
      

      vars:

        # Time-based parameters — Airflow passes these at runtime; defaults used for local runs

        max_age_days:          7     # Process records not updated in last N days (Scenario 2)

        since_date:            ""    # Empty = use all records; Airflow sets execution date

        alation_share_database: "{{ env_var('ALATION_SHARE_DB', 'ALATION_SHARE_DB') }}"

        target_database:        "{{ env_var('TARGET_DATABASE', 'GOVERNANCE_DB') }}"

## 2.4 profiles.yml — Per-Environment Targets

# profiles.yml  (stored in ~/.dbt/ locally; injected as secret in CI/CD — NOT in Git)

      governance_classification:

        target: dev

        outputs:

          dev:

            type: snowflake

            account:   "{{ env_var('SNOWFLAKE_ACCOUNT') }}"

            user:      "{{ env_var('SNOWFLAKE_USER') }}"

            password:  "{{ env_var('SNOWFLAKE_PASSWORD') }}"

            role:      DBT_SERVICE_ROLE

            database:  DEV_GOVERNANCE_DB

            warehouse: GOVERNANCE_WH

            schema:    CLASSIFICATION

            threads:   4

      
      

          syst:

            type: snowflake

            account:   "{{ env_var('SNOWFLAKE_ACCOUNT') }}"

            user:      "{{ env_var('SNOWFLAKE_USER') }}"

            private_key_path: "{{ env_var('SNOWFLAKE_PRIVATE_KEY_PATH') }}"

            role:      DBT_SERVICE_ROLE

            database:  SYST_GOVERNANCE_DB

            warehouse: GOVERNANCE_WH

            schema:    CLASSIFICATION

            threads:   4

      
      

          ppte:

            type: snowflake

            account:   "{{ env_var('SNOWFLAKE_ACCOUNT') }}"

            user:      "{{ env_var('SNOWFLAKE_USER') }}"

            private_key_path: "{{ env_var('SNOWFLAKE_PRIVATE_KEY_PATH') }}"

            role:      DBT_SERVICE_ROLE

            database:  PPTE_GOVERNANCE_DB

            warehouse: GOVERNANCE_WH

            schema:    CLASSIFICATION

            threads:   8

      
      

          prod:

            type: snowflake

            account:   "{{ env_var('SNOWFLAKE_ACCOUNT') }}"

            user:      "{{ env_var('SNOWFLAKE_USER') }}"

            private_key_path: "{{ env_var('SNOWFLAKE_PRIVATE_KEY_PATH') }}"

            role:      DBT_SERVICE_ROLE

            database:  GOVERNANCE_DB

            warehouse: GOVERNANCE_WH

            schema:    CLASSIFICATION

            threads:   8

## 2.5 Source Definition — Alation Data Share

# models/sources/alation_share.yml

      version: 2

      
      

      sources:

        - name: alation_share

          description: "Read-only Alation Data Share — source of all classification metadata"

          database:    "{{ var('alation_share_database') }}"

          schema:      ALATION_METADATA    # Confirm exact schema name with Alation/platform team

          loader:      alation

          tags:        ["source", "alation", "governance"]

          tables:

            - name: tag_assignments

              description: "Column and table-level tag assignments from Alation catalogue"

              columns:

                - name: tag_name

                  tests:

                    - not_null

                    - accepted_values:

                        values: ['PII','PCI','CONFIDENTIAL','PUBLIC','HC','SENSITIVITY_LEVEL',

                                 'BUSINESS_KEY_FLAG','PRIMARY_KEY_FLAG','FOREIGN_KEY_FLAG']

                - name: tag_value

                  tests: [not_null]

                - name: object_type

                  tests:

                    - accepted_values: { values: ['TABLE','COLUMN'] }

                - name: object_schema

                  tests: [not_null]

                - name: object_table

                  tests: [not_null]

                - name: object_column      # Nullable — null means table-level tag

                - name: assigned_by

                - name: assigned_date

                  tests: [not_null]

      
      

            - name: sensitivity_assignments

              description: "Sensitivity level assignments from Alation"

              columns:

                - name: object_schema

                  tests: [not_null]

                - name: object_table

                  tests: [not_null]

                - name: object_column

                - name: sensitivity_value

                  tests:

                    - accepted_values: { values: ['HIGH','MEDIUM','LOW','NONE'] }

                - name: assigned_date

# Validate connectivity after setup

      dbt debug --target dev

      dbt source freshness --target dev

      # Expected: All sources pass freshness check; no connection errors

STEP 3    Staging Models — Extract, Validate & Standardise

## 3.1 Objective

Build staging views that extract from the Alation Data Share, validate tag names against the approved classification list, standardise all values to uppercase, and normalise null object_column to '__TABLE__' so the merge key always has a non-null value.

⚡ PREREQUISITE: Step 2 complete. Source definitions created. dbt debug passes.

## 3.2 stg_alation_tags.sql

-- models/staging/stg_alation_tags.sql

      -- Materialised: VIEW | Schema: GOVERNANCE_DB.CLASSIFICATION

      {{ config(materialized='view') }}

      
      

      WITH raw_tags AS (

          SELECT

              UPPER(TRIM(tag_name))                               AS tag_name,

              UPPER(TRIM(tag_value))                              AS tag_value,

              UPPER(TRIM(object_type))                            AS object_type,

              UPPER(TRIM(object_schema))                          AS object_schema,

              UPPER(TRIM(object_table))                           AS object_table,

              -- Normalise null to '__TABLE__' so merge key is never null

              COALESCE(UPPER(TRIM(object_column)), '__TABLE__')   AS object_column,

              assigned_by,

              CAST(assigned_date AS TIMESTAMP_NTZ)                AS assigned_date

          FROM {{ source('alation_share', 'tag_assignments') }}

          WHERE tag_name IS NOT NULL

            AND object_schema IS NOT NULL

            AND object_table IS NOT NULL

      ),

      
      

      -- Flag valid classification tags vs key flags vs informational flags

      classified AS (

          SELECT *,

              CASE

                  WHEN tag_name IN ('PII','PCI','CONFIDENTIAL','PUBLIC','HC')      THEN 'CLASSIFICATION'

                  WHEN tag_name = 'SENSITIVITY_LEVEL'

                       AND tag_value IN ('HIGH','MEDIUM','LOW','NONE')             THEN 'SENSITIVITY'

                  WHEN tag_name IN ('BUSINESS_KEY_FLAG','PRIMARY_KEY_FLAG',

                                    'FOREIGN_KEY_FLAG')

                       AND tag_value = 'true'                                      THEN 'KEY_FLAG'

                  WHEN tag_name IN ('PRIVACY_IDENTIFIER_FLAG',

                                    'PCI_DSS_COMPLIANCE_IDENTIFIER_FLAG')          THEN 'INFORMATIONAL'

                  ELSE 'INVALID'

              END AS tag_category

          FROM raw_tags

      )

      
      

      SELECT

          tag_name, tag_value, object_type,

          object_schema, object_table, object_column,

          tag_category, assigned_by, assigned_date,

          CURRENT_TIMESTAMP() AS stg_loaded_at

      FROM classified

      WHERE tag_category != 'INVALID'   -- Drop unrecognised tags; log in test assertions

## 3.3 stg_alation_sensitivity.sql

-- models/staging/stg_alation_sensitivity.sql

      {{ config(materialized='view') }}

      
      

      SELECT

          UPPER(TRIM(object_schema))              AS object_schema,

          UPPER(TRIM(object_table))               AS object_table,

          COALESCE(UPPER(TRIM(object_column)), '__TABLE__') AS object_column,

          UPPER(TRIM(sensitivity_value))          AS sensitivity_level,

          CAST(assigned_date AS TIMESTAMP_NTZ)   AS assigned_date,

          CURRENT_TIMESTAMP()                    AS stg_loaded_at

      FROM {{ source('alation_share', 'sensitivity_assignments') }}

      WHERE sensitivity_value IN ('HIGH','MEDIUM','LOW','NONE')

## 3.4 Staging Schema Tests

# models/staging/staging_tests.yml

      version: 2

      
      

      models:

        - name: stg_alation_tags

          description: "Validated tag assignments from Alation share"

          columns:

            - name: tag_name

              tests: [not_null, { accepted_values: { values: ['PII','PCI','CONFIDENTIAL',

                      'PUBLIC','HC','SENSITIVITY_LEVEL','BUSINESS_KEY_FLAG',

                      'PRIMARY_KEY_FLAG','FOREIGN_KEY_FLAG','PRIVACY_IDENTIFIER_FLAG',

                      'PCI_DSS_COMPLIANCE_IDENTIFIER_FLAG'] } }]

            - name: object_schema

              tests: [not_null]

            - name: object_table

              tests: [not_null]

            - name: object_column

              tests: [not_null]    # Always populated — '__TABLE__' if originally null

            - name: object_type

              tests: [{ accepted_values: { values: ['TABLE','COLUMN'] } }]

            - name: tag_category

              tests: [{ accepted_values: { values: ['CLASSIFICATION','SENSITIVITY','KEY_FLAG','INFORMATIONAL'] } }]

      
      

        - name: stg_alation_sensitivity

          columns:

            - name: object_schema

              tests: [not_null]

            - name: sensitivity_level

              tests: [not_null, { accepted_values: { values: ['HIGH','MEDIUM','LOW','NONE'] } }]

STEP 4    Classification Model — Incremental Merge with Deduplication & Conflict Logging

## 4.1 Objective

Build the core incremental model: join staging outputs, apply sensitivity ranking for conflict resolution (highest sensitivity wins), derive masking policy names, populate key flag columns, and write finalised records to CLASSIFICATION_DATA via merge. Write conflicts to CLASSIFICATION_CONFLICTS for Data Governance review.

⚡ PREREQUISITE: Step 3 complete. Staging views materialised and schema tests passing.

## 4.2 classification_data.sql

-- models/classification/classification_data.sql

      -- Materialised: INCREMENTAL TABLE with merge strategy

      -- Merge key: (object_schema, object_table, object_column, classification_type)

      {{ config(

          materialized         = 'incremental',

          unique_key           = ['object_schema','object_table','object_column','classification_type'],

          incremental_strategy = 'merge',

          merge_update_columns = ['sensitivity_level','masking_policy_name',

                                  'is_business_key','is_primary_key','is_foreign_key',

                                  'key_hash_required','had_conflict','is_active',

                                  'record_updated_at'],

          on_schema_change     = 'append_new_columns'

      ) }}

      
      

      -- ── 1. Source: classification tags from staging ──────────────────────────

      WITH classification_tags AS (

          SELECT * FROM {{ ref('stg_alation_tags') }}

          WHERE tag_category = 'CLASSIFICATION'

          {% if is_incremental() %}

            AND assigned_date > (

              SELECT COALESCE(MAX(assigned_date), '1900-01-01'::TIMESTAMP_NTZ) FROM {{ this }}

            )

          {% endif %}

      ),

      
      

      -- ── 2. Source: key flags from staging (BK/PK/FK) ───────────────────────

      key_flags_raw AS (

          SELECT * FROM {{ ref('stg_alation_tags') }}

          WHERE tag_category = 'KEY_FLAG'

      ),

      
      

      key_flags_pivoted AS (

          SELECT

              object_schema, object_table, object_column,

              MAX(CASE WHEN tag_name = 'BUSINESS_KEY_FLAG' THEN TRUE ELSE FALSE END) AS is_business_key,

              MAX(CASE WHEN tag_name = 'PRIMARY_KEY_FLAG'  THEN TRUE ELSE FALSE END) AS is_primary_key,

              MAX(CASE WHEN tag_name = 'FOREIGN_KEY_FLAG'  THEN TRUE ELSE FALSE END) AS is_foreign_key

          FROM key_flags_raw

          GROUP BY 1,2,3

      ),

      
      

      -- ── 3. Join sensitivity level ────────────────────────────────────────────

      sensitivity AS (

          SELECT * FROM {{ ref('stg_alation_sensitivity') }}

      ),

      
      

      joined AS (

          SELECT

              t.object_schema, t.object_table, t.object_column, t.object_type,

              t.tag_name    AS classification_type,

              t.assigned_by, t.assigned_date,

              -- Use Alation sensitivity if available; otherwise derive from classification

              COALESCE(s.sensitivity_level,

                  CASE t.tag_name

                      WHEN 'PII'          THEN 'HIGH'

                      WHEN 'PCI'          THEN 'HIGH'

                      WHEN 'HC'           THEN 'HIGH'

                      WHEN 'CONFIDENTIAL' THEN 'MEDIUM'

                      WHEN 'PUBLIC'       THEN 'NONE'

                      ELSE 'HIGH'  -- Unknown defaults to HIGH (safe)

                  END

              ) AS sensitivity_level

          FROM classification_tags t

          LEFT JOIN sensitivity s

              ON s.object_schema = t.object_schema

             AND s.object_table  = t.object_table

             AND s.object_column = t.object_column

      ),

      
      

      -- ── 4. Assign sensitivity rank (conflict resolution) ────────────────────

      ranked AS (

          SELECT *,

              CASE classification_type

                  WHEN 'PII'          THEN 4

                  WHEN 'PCI'          THEN 4

                  WHEN 'HC'           THEN 3

                  WHEN 'CONFIDENTIAL' THEN 3

                  WHEN 'PUBLIC'       THEN 1

                  ELSE 2

              END AS sensitivity_rank

          FROM joined

      ),

      
      

      -- ── 5. Identify conflicts (multiple types per same merge key) ────────────

      conflict_flags AS (

          SELECT object_schema, object_table, object_column,

                 COUNT(DISTINCT classification_type) AS type_count

          FROM ranked

          GROUP BY 1,2,3

          HAVING type_count > 1

      ),

      
      

      -- ── 6. Deduplicate — highest sensitivity rank wins; latest date breaks ties ──

      deduped AS (

          SELECT *

          FROM ranked

          QUALIFY ROW_NUMBER() OVER (

              PARTITION BY object_schema, object_table, object_column

              ORDER BY sensitivity_rank DESC, assigned_date DESC

          ) = 1

      ),

      
      

      -- ── 7. Derive masking policy name from classification + sensitivity ───────

      with_policy AS (

          SELECT

              SHA2(d.object_schema||'|'||d.object_table||'|'||

                   d.object_column||'|'||d.classification_type, 256)   AS classification_id,

              d.object_schema, d.object_table, d.object_column, d.object_type,

              d.classification_type,

              d.sensitivity_level,

              CASE

                WHEN d.classification_type IN ('PII','HC')              THEN 'MASK_PII_HIGH'

                WHEN d.classification_type = 'PCI'                      THEN 'MASK_PCI_HIGH'

                WHEN d.classification_type = 'CONFIDENTIAL'

                     AND d.sensitivity_level IN ('HIGH','MEDIUM')       THEN 'MASK_CONF_MED'

                WHEN d.classification_type = 'CONFIDENTIAL'

                     AND d.sensitivity_level = 'LOW'                    THEN 'MASK_CONF_LOW'

                WHEN d.classification_type = 'PUBLIC'                   THEN NULL

                ELSE 'MASK_PII_HIGH'   -- Unknown: most restrictive default

              END                                                        AS masking_policy_name,

              d.assigned_by, d.assigned_date,

              CASE WHEN c.object_column IS NOT NULL THEN TRUE ELSE FALSE END AS had_conflict

          FROM deduped d

          LEFT JOIN conflict_flags c

              ON c.object_schema = d.object_schema

             AND c.object_table  = d.object_table

             AND c.object_column = d.object_column

      ),

      
      

      -- ── 8. Join key flags ────────────────────────────────────────────────────

      final AS (

          SELECT

              p.*,

              COALESCE(kf.is_business_key, FALSE)                        AS is_business_key,

              COALESCE(kf.is_primary_key,  FALSE)                        AS is_primary_key,

              COALESCE(kf.is_foreign_key,  FALSE)                        AS is_foreign_key,

              (COALESCE(kf.is_business_key,FALSE)

               OR COALESCE(kf.is_primary_key,FALSE)

               OR COALESCE(kf.is_foreign_key,FALSE))                     AS key_hash_required,

              TRUE                                                        AS is_active,

              CURRENT_TIMESTAMP()                                         AS record_created_at,

              CURRENT_TIMESTAMP()                                         AS record_updated_at

          FROM with_policy p

          LEFT JOIN key_flags_pivoted kf

              ON kf.object_schema = p.object_schema

             AND kf.object_table  = p.object_table

             AND kf.object_column = p.object_column

      )

      
      

      SELECT * FROM final

## 4.3 classification_conflicts.sql — Conflict Logging

-- models/classification/classification_conflicts.sql

      -- Materialised: INCREMENTAL | Schema: GOVERNANCE_DB.LOGGING

      {{ config(materialized='incremental',

                unique_key=['object_schema','object_table','object_column','detected_at']) }}

      
      

      WITH all_class_tags AS (

          SELECT * FROM {{ ref('stg_alation_tags') }}

          WHERE tag_category = 'CLASSIFICATION'

      ),

      conflicts AS (

          SELECT

              object_schema, object_table, object_column,

              COUNT(DISTINCT tag_name)         AS type_count,

              ARRAY_AGG(DISTINCT tag_name)     AS conflicting_types,

              MAX(assigned_date)               AS latest_assignment_date

          FROM all_class_tags

          GROUP BY 1,2,3

          HAVING type_count > 1

      )

      SELECT

          object_schema, object_table, object_column,

          type_count, conflicting_types, latest_assignment_date,

          'PENDING'            AS resolution_status,

          CURRENT_TIMESTAMP()  AS detected_at,

          NULL::TIMESTAMP_NTZ  AS resolved_at,

          NULL::STRING         AS resolved_by

      FROM conflicts

STEP 5    Tagging Macros — apply_classification_tags & apply_object_tags

## 5.1 Objective

Two macros apply Snowflake tags: apply_classification_tags applies SECURITY_CLASSIFICATION_CODE and SENSITIVITY_LEVEL; apply_object_tags applies BK/PK/FK flag tags. Both are idempotent (SET TAG overwrites existing value). apply_classification_tags runs as a dbt post-hook automatically after the classification_data model.

⚡ PREREQUISITE: Step 1 complete (tags exist in Snowflake). Step 4 complete (CLASSIFICATION_DATA populated). DBT_SERVICE_ROLE has APPLY TAG on all zone databases.

## 5.2 apply_classification_tags.sql

{# macros/apply_classification_tags.sql

         Called via: post_hook in classification_data config, OR dbt run-operation apply_classification_tags

         Reads CLASSIFICATION_DATA and applies SECURITY_CLASSIFICATION_CODE + SENSITIVITY_LEVEL tags.

         Idempotent — SET TAG overwrites existing value safely. #}

      
      

      {% macro apply_classification_tags() %}

        {% set query %}

          SELECT object_schema, object_table, object_column,

                 object_type, classification_type, sensitivity_level

          FROM {{ ref('classification_data') }}

          WHERE is_active = TRUE

          ORDER BY object_schema, object_table, object_column

        {% endset %}

      
      

        {% if execute %}

          {% set results = run_query(query) %}

          {% for row in results.rows %}

            {% set schema = row[0] %}

            {% set table  = row[1] %}

            {% set col    = row[2] %}

            {% set otype  = row[3] %}

            {% set class  = row[4] %}

            {% set sens   = row[5] %}

      
      

            {% if col == '__TABLE__' or otype == 'TABLE' %}

              {# Table-level tag — inherited by all columns unless overridden at column level #}

              {% set sql %}

                ALTER TABLE {{ schema }}.{{ table }}

                SET TAG GOVERNANCE_DB.TAGGING.SECURITY_CLASSIFICATION_CODE = '{{ class }}',

                        GOVERNANCE_DB.TAGGING.SENSITIVITY_LEVEL            = '{{ sens }}';

              {% endset %}

            {% else %}

              {# Column-level tag — overrides table/schema/DB inherited tag #}

              {% set sql %}

                ALTER TABLE {{ schema }}.{{ table }}

                ALTER COLUMN {{ col }}

                SET TAG GOVERNANCE_DB.TAGGING.SECURITY_CLASSIFICATION_CODE = '{{ class }}',

                        GOVERNANCE_DB.TAGGING.SENSITIVITY_LEVEL            = '{{ sens }}';

              {% endset %}

            {% endif %}

      
      

            {% do run_query(sql) %}

          {% endfor %}

      
      

          {{ log("apply_classification_tags: completed for " ~ results.rows | length ~ " records.", info=True) }}

        {% endif %}

      {% endmacro %}

## 5.3 apply_object_tags.sql (BK / PK / FK)

{# macros/apply_object_tags.sql

         Applies BUSINESS_KEY_FLAG, PRIMARY_KEY_FLAG, FOREIGN_KEY_FLAG tags.

         Only processes rows where the flag is TRUE. #}

      
      

      {% macro apply_object_tags() %}

        {% set query %}

          SELECT object_schema, object_table, object_column,

                 is_business_key, is_primary_key, is_foreign_key

          FROM {{ ref('classification_data') }}

          WHERE is_active = TRUE

            AND (is_business_key OR is_primary_key OR is_foreign_key)

        {% endset %}

      
      

        {% if execute %}

          {% set results = run_query(query) %}

          {% for row in results.rows %}

            {% set schema = row[0] %}

            {% set table  = row[1] %}

            {% set col    = row[2] %}

            {% set is_bk  = row[3] %}

            {% set is_pk  = row[4] %}

            {% set is_fk  = row[5] %}

      
      

            {% if is_bk %}

              {% do run_query("ALTER TABLE " ~ schema ~ "." ~ table ~

                " ALTER COLUMN " ~ col ~

                " SET TAG GOVERNANCE_DB.TAGGING.BUSINESS_KEY_FLAG = 'true';") %}

            {% endif %}

            {% if is_pk %}

              {% do run_query("ALTER TABLE " ~ schema ~ "." ~ table ~

                " ALTER COLUMN " ~ col ~

                " SET TAG GOVERNANCE_DB.TAGGING.PRIMARY_KEY_FLAG = 'true';") %}

            {% endif %}

            {% if is_fk %}

              {% do run_query("ALTER TABLE " ~ schema ~ "." ~ table ~

                " ALTER COLUMN " ~ col ~

                " SET TAG GOVERNANCE_DB.TAGGING.FOREIGN_KEY_FLAG = 'true';") %}

            {% endif %}

          {% endfor %}

        {% endif %}

      {% endmacro %}

## 5.4 Verification — Confirm Tags Applied

-- Verify SECURITY_CLASSIFICATION_CODE tags applied correctly

      SELECT

          OBJECT_DATABASE, OBJECT_SCHEMA, OBJECT_NAME AS table_name,

          COLUMN_NAME, TAG_NAME, TAG_VALUE

      FROM SNOWFLAKE.ACCOUNT_USAGE.TAG_REFERENCES

      WHERE TAG_NAME = 'SECURITY_CLASSIFICATION_CODE'

        AND DOMAIN IN ('TABLE','COLUMN')

      ORDER BY OBJECT_SCHEMA, OBJECT_NAME, COLUMN_NAME;

      
      

      -- Spot-check: confirm a specific column tag

      SELECT SYSTEM$GET_TAG(

        'GOVERNANCE_DB.TAGGING.SECURITY_CLASSIFICATION_CODE',

        'CURATED_DB.CUSTOMER.DIM_CUSTOMER.EMAIL_ADDRESS',

        'COLUMN'

      );  -- Expected: 'PII'

STEP 6    Masking Policy Application Macro — apply_masking_policies

## 6.1 Objective

The apply_masking_policies macro reads MASKING_POLICY_NAME (and KEY_HASH_REQUIRED) from CLASSIFICATION_DATA. For every classified column, it first UNSETs any existing policy (prevents conflict errors) then SETs the correct policy. Idempotent. Runs as dbt run-operation after the tagging step.

⚡ PREREQUISITE: Step 1 complete (masking policies created in Snowflake). Step 4 complete (MASKING_POLICY_NAME populated). DBT_SERVICE_ROLE has APPLY MASKING POLICY on account.

## 6.2 apply_masking_policies.sql

{# macros/apply_masking_policies.sql

         Reads CLASSIFICATION_DATA and applies masking policies column-by-column.

         UNSET first to avoid "policy already applied" conflicts.

         KEY_HASH_REQUIRED columns always get MASK_SHA256_HASH regardless of classification. #}

      
      

      {% macro apply_masking_policies() %}

        {% set query %}

          SELECT

              object_schema, object_table, object_column,

              masking_policy_name, key_hash_required

          FROM {{ ref('classification_data') }}

          WHERE is_active      = TRUE

            AND object_type    = 'COLUMN'

            AND object_column != '__TABLE__'   -- Masking applied at column level only

          ORDER BY object_schema, object_table, object_column

        {% endset %}

      
      

        {% if execute %}

          {% set results = run_query(query) %}

          {% for row in results.rows %}

            {% set schema      = row[0] %}

            {% set table       = row[1] %}

            {% set col         = row[2] %}

            {% set policy_name = row[3] %}

            {% set hash_req    = row[4] %}

      
      

            {# Step A: Always UNSET first (idempotent — safe even if no policy currently set) #}

            {% do run_query(

              "ALTER TABLE " ~ schema ~ "." ~ table ~

              " ALTER COLUMN " ~ col ~ " UNSET MASKING POLICY;"

            ) %}

      
      

            {# Step B: Set the correct masking policy #}

            {% if hash_req %}

              {# BK/PK/FK: always SHA-256 hash regardless of classification label #}

              {% do run_query(

                "ALTER TABLE " ~ schema ~ "." ~ table ~

                " ALTER COLUMN " ~ col ~

                " SET MASKING POLICY GOVERNANCE_DB.MASKING.MASK_SHA256_HASH;"

              ) %}

      
      

            {% elif policy_name is not none and policy_name | length > 0 %}

              {# Non-key classified column: use derived policy from CLASSIFICATION_DATA #}

              {% do run_query(

                "ALTER TABLE " ~ schema ~ "." ~ table ~

                " ALTER COLUMN " ~ col ~

                " SET MASKING POLICY GOVERNANCE_DB.MASKING." ~ policy_name ~ ";"

              ) %}

      
      

            {% else %}

              {# PUBLIC classification: no masking policy — UNSET above is sufficient #}

              {{ log("PUBLIC column — no masking policy applied: " ~ schema ~ "." ~ table ~ "." ~ col, info=True) }}

            {% endif %}

      
      

          {% endfor %}

          {{ log("apply_masking_policies: completed for " ~ results.rows | length ~ " columns.", info=True) }}

        {% endif %}

      {% endmacro %}

## 6.3 Verify Masking Policies Applied

-- Compare CLASSIFICATION_DATA desired state vs actual Snowflake applied policies

      SELECT

          cd.object_schema,

          cd.object_table,

          cd.object_column,

          cd.masking_policy_name                           AS desired_policy,

          pr.policy_name                                   AS applied_policy,

          CASE

            WHEN cd.masking_policy_name IS NULL

                 AND pr.policy_name IS NULL                THEN 'CORRECT — PUBLIC, no policy'

            WHEN cd.masking_policy_name = pr.policy_name   THEN 'CORRECT'

            WHEN pr.policy_name IS NULL

                 AND cd.masking_policy_name IS NOT NULL     THEN 'MISSING'

            ELSE                                                'MISMATCH'

          END AS status

      FROM GOVERNANCE_DB.CLASSIFICATION.CLASSIFICATION_DATA cd

      LEFT JOIN (

          SELECT object_schema, object_name AS object_table,

                 column_name AS object_column, policy_name

          FROM INFORMATION_SCHEMA.POLICY_REFERENCES

          WHERE policy_kind = 'MASKING_POLICY'

      ) pr ON pr.object_schema = cd.object_schema

          AND pr.object_table  = cd.object_table

          AND pr.object_column = cd.object_column

      WHERE cd.is_active = TRUE

        AND cd.object_type = 'COLUMN'

      ORDER BY status DESC, cd.object_schema;

STEP 7    SHA-256 Key Hashing — BK / PK / FK Implementation

## 7.1 Objective

SHA-256 hashing is enforced at query time via the MASK_SHA256_HASH masking policy (created in Step 1). The raw value remains stored; only the queried value is obfuscated. Because SHA2 is deterministic with the same input, hashed keys produce the same output across zones — joins still work for all roles.

⚡ PREREQUISITE: MASK_SHA256_HASH policy created (Step 1). Key flag columns in CLASSIFICATION_DATA populated (Step 4). BK/PK/FK tags provided by Data Governance.

## 7.2 Hash Algorithm — SHA2 Specification

-- Snowflake SHA-256 function used in masking policy

      SHA2(UPPER(CURRENT_DATABASE()) || '::' || UPPER(COALESCE(col_value,'NULL')), 256)

      
      

      -- Why SHA-256 and not MD5:

      -- MD5 has known collision vulnerabilities — ruled out

      -- SHA2(256) produces 64-char hex string; no known collisions; NIST SP 800-107 compliant

      
      

      -- Example outputs (deterministic):

      SELECT SHA2('CURATED_DB::CUST-001', 256);

      -- = a3f2c1d4... (same value every time for same input)

      
      

      SELECT SHA2('CURATED_DB::CUST-001', 256) = SHA2('CURATED_DB::CUST-001', 256);

      -- = TRUE — deterministic, join-safe across environments that share the same DB prefix

## 7.3 Role-Based Masking Verification for Hashed Keys

-- Test 1: HC role sees plaintext

      USE ROLE CURATED_DEV_HC_ROLE;

      SELECT CUSTOMER_ID FROM CURATED_DB.CUSTOMER.DIM_CUSTOMER LIMIT 3;

      -- Expected: 'CUST-001', 'CUST-002', 'CUST-003' (actual values)

      
      

      -- Test 2: Non-HC role sees SHA-256 hash

      USE ROLE PUBLIC_ANALYST_ROLE;

      SELECT CUSTOMER_ID FROM CURATED_DB.CUSTOMER.DIM_CUSTOMER LIMIT 3;

      -- Expected: 'a3f2c1d4e5...', 'b7e8f9a0b1...' (64-char hex strings)

      
      

      -- Test 3: Hashed join works for non-HC role (deterministic hash = consistent join)

      USE ROLE PUBLIC_ANALYST_ROLE;

      SELECT c.customer_id, o.order_total

      FROM CURATED_DB.CUSTOMER.DIM_CUSTOMER c

      JOIN CURATED_DB.ORDERS.FACT_ORDERS o ON c.customer_id = o.customer_id

      LIMIT 5;

      -- Expected: join resolves correctly — both sides return same hash for same raw key

      
      

      -- Test 4: Cross-zone hash consistency

      SELECT

        SHA2('CURATED_DB::' || UPPER(COALESCE(c.customer_id,'NULL')),256) AS curated_hash,

        SHA2('FOUNDATION_DB::' || UPPER(COALESCE(f.customer_id,'NULL')),256) AS foundation_hash,

        -- NOTE: if same DB prefix used, hashes are identical; if DB prefix differs, hashes differ

        -- Confirm with Data Governance whether same or different prefixes are required cross-zone

        CASE WHEN SHA2('CURATED_DB::' || UPPER(COALESCE(c.customer_id,'NULL')),256)

                  = SHA2('CURATED_DB::' || UPPER(COALESCE(f.customer_id,'NULL')),256)

             THEN 'CONSISTENT' ELSE 'INCONSISTENT' END AS hash_check

      FROM CURATED_DB.CUSTOMER.DIM_CUSTOMER c

      JOIN FOUNDATION_DB.CUSTOMER.CUSTOMER_BASE f USING (customer_id)

      LIMIT 20;

STEP 8    Airflow Orchestration — Astro DAG

## 8.1 Objective

Build the Astro Airflow DAG that orchestrates the full pipeline: Alation share validation, staging, classification, tagging, masking, and post-validation. Supports nightly schedule and ad-hoc manual trigger. Passes time-based parameters to dbt at runtime.

⚡ PREREQUISITE: Astro workspace created (BNZ team request). GitHub repo connected to Astro. Snowflake connection snowflake_governance configured. dbt project compiled successfully in prod target.

## 8.2 Pipeline Execution Order

| Task | Type | Depends On | Purpose |
| --- | --- | --- | --- |
| validate_alation_share | SnowflakeOperator | None (entry point) | Confirm Alation share accessible; spot-check row count |
| run_stg_models | DbtRunOperator | validate_alation_share | Execute stg_alation_tags and stg_alation_sensitivity views |
| test_stg_models | DbtTestOperator | run_stg_models | All staging schema tests — not_null, accepted_values |
| run_classification | DbtRunOperator | test_stg_models | Incremental merge into CLASSIFICATION_DATA; write conflicts log |
| test_classification | DbtTestOperator | run_classification | Schema tests on CLASSIFICATION_DATA |
| apply_classification_tags | DbtRunOperationOperator | test_classification | Macro: apply SECURITY_CLASSIFICATION_CODE + SENSITIVITY_LEVEL tags |
| apply_object_tags | DbtRunOperationOperator | apply_classification_tags | Macro: apply BK/PK/FK flag tags |
| apply_masking_policies | DbtRunOperationOperator | apply_object_tags | Macro: UNSET + SET masking policies per column |
| post_validation | SnowflakeOperator | apply_masking_policies | Row count reconciliation; policy verification spot-check |

## 8.3 Airflow DAG Code

# dags/classification_governance_pipeline.py

      from datetime import datetime, timedelta

      from airflow import DAG

      from airflow.providers.snowflake.operators.snowflake import SnowflakeOperator

      from airflow_dbt.operators.dbt_operator import (

          DbtRunOperator, DbtTestOperator, DbtRunOperationOperator

      )

      
      

      DEFAULT_ARGS = {

          'owner':            'data-engineering',

          'depends_on_past':  False,

          'email_on_failure': True,

          'email':            ['data-governance@org.com'],

          'retries':          1,

          'retry_delay':      timedelta(minutes=5),

      }

      
      

      DBT_DIR      = '/dbt/governance_classification'

      DBT_PROFILES = '/dbt/profiles'

      SF_CONN      = 'snowflake_governance'

      
      

      with DAG(

          dag_id            = 'classification_governance_pipeline',

          description       = 'End-to-end classification, tagging & masking pipeline',

          schedule_interval = '0 2 * * *',   # Nightly 2 AM

          start_date        = datetime(2026, 1, 1),

          catchup           = False,

          default_args      = DEFAULT_ARGS,

          tags              = ['governance','classification','masking'],

          params            = {

              'run_type':     'scheduled',

              'max_age_days': 7,

              'since_date':   '',            # Empty = use Airflow execution date

          }

      ) as dag:

      
      

          validate = SnowflakeOperator(

              task_id           = 'validate_alation_share',

              snowflake_conn_id = SF_CONN,

              sql               = """

                SELECT COUNT(*) AS cnt

                FROM ALATION_SHARE_DB.ALATION_METADATA.TAG_ASSIGNMENTS

                WHERE tag_name IN ('PII','PCI','CONFIDENTIAL','PUBLIC');

              """,

          )

      
      

          run_stg = DbtRunOperator(

              task_id      = 'run_stg_models',

              dbt_bin      = '/usr/local/bin/dbt',

              project_dir  = DBT_DIR, profiles_dir = DBT_PROFILES, target = 'prod',

              models       = 'tag:staging',

              vars         = {'since_date':   '{{ data_interval_start | ds }}',

                              'max_age_days': '{{ params.max_age_days }}'},

          )

          test_stg = DbtTestOperator(

              task_id='test_stg_models', dbt_bin='/usr/local/bin/dbt',

              project_dir=DBT_DIR, profiles_dir=DBT_PROFILES, target='prod',

              models='tag:staging',

          )

          run_class = DbtRunOperator(

              task_id='run_classification', dbt_bin='/usr/local/bin/dbt',

              project_dir=DBT_DIR, profiles_dir=DBT_PROFILES, target='prod',

              models='classification_data classification_conflicts',

          )

          test_class = DbtTestOperator(

              task_id='test_classification', dbt_bin='/usr/local/bin/dbt',

              project_dir=DBT_DIR, profiles_dir=DBT_PROFILES, target='prod',

              models='classification_data',

          )

          apply_tags = DbtRunOperationOperator(

              task_id='apply_classification_tags', dbt_bin='/usr/local/bin/dbt',

              project_dir=DBT_DIR, profiles_dir=DBT_PROFILES, target='prod',

              macro='apply_classification_tags',

          )

          apply_obj_tags = DbtRunOperationOperator(

              task_id='apply_object_tags', dbt_bin='/usr/local/bin/dbt',

              project_dir=DBT_DIR, profiles_dir=DBT_PROFILES, target='prod',

              macro='apply_object_tags',

          )

          apply_masking = DbtRunOperationOperator(

              task_id='apply_masking_policies', dbt_bin='/usr/local/bin/dbt',

              project_dir=DBT_DIR, profiles_dir=DBT_PROFILES, target='prod',

              macro='apply_masking_policies',

          )

          post_val = SnowflakeOperator(

              task_id=SF_CONN, snowflake_conn_id=SF_CONN,

              sql="""

                WITH src AS (SELECT COUNT(*) cnt FROM ALATION_SHARE_DB.ALATION_METADATA.TAG_ASSIGNMENTS

                             WHERE tag_name IN ('PII','PCI','CONFIDENTIAL','PUBLIC')),

                     tgt AS (SELECT COUNT(*) cnt FROM GOVERNANCE_DB.CLASSIFICATION.CLASSIFICATION_DATA

                             WHERE is_active=TRUE)

                SELECT s.cnt AS source, t.cnt AS target,

                       CASE WHEN ABS(s.cnt-t.cnt) <= (s.cnt*0.01) THEN 'PASS' ELSE 'FAIL' END AS check

                FROM src s, tgt t;

              """,

          )

      
      

          # ── DAG task chain ───────────────────────────────────────────────────

          validate >> run_stg >> test_stg >> run_class >> test_class

          test_class >> apply_tags >> apply_obj_tags >> apply_masking >> post_val

## 8.4 Ad-Hoc Manual Trigger

# Trigger classification pipeline manually via Airflow CLI

      airflow dags trigger classification_governance_pipeline \

        --conf '{"run_type": "adhoc", "max_age_days": 1, "since_date": "2026-02-20"}'

      
      

      # Or via Airflow UI: DAGs → classification_governance_pipeline → Trigger DAG w/ Config

STEP 9    RBAC Implementation — Zone Developer & Persona Roles

## 9.1 Zone Developer Roles — HC Access Pattern

-- ── HC developer role — repeat pattern for each zone ────────────────

      USE ROLE SYSADMIN;

      
      

      -- HC developer role: listed in masking policy CASE — sees plaintext

      -- Grant SELECT access on zone database

      GRANT USAGE ON DATABASE CURATED_DB TO ROLE CURATED_DEV_HC_ROLE;

      GRANT USAGE ON ALL SCHEMAS IN DATABASE CURATED_DB TO ROLE CURATED_DEV_HC_ROLE;

      GRANT SELECT ON ALL TABLES IN DATABASE CURATED_DB TO ROLE CURATED_DEV_HC_ROLE;

      GRANT SELECT ON ALL VIEWS IN DATABASE CURATED_DB TO ROLE CURATED_DEV_HC_ROLE;

      GRANT SELECT ON FUTURE TABLES IN DATABASE CURATED_DB TO ROLE CURATED_DEV_HC_ROLE;

      GRANT SELECT ON FUTURE VIEWS IN DATABASE CURATED_DB TO ROLE CURATED_DEV_HC_ROLE;

      
      

      -- Repeat for LANDING, RAW, FOUNDATION with respective HC roles

## 9.2 TRANSFORM Database — Private Schema Isolation

-- ── TRANSFORM: private schema per developer — user-level grant only ──

      USE ROLE SYSADMIN;

      
      

      -- Create per-developer private schemas

      CREATE SCHEMA IF NOT EXISTS TRANSFORM_DB.DEV_JSMITH;

      CREATE SCHEMA IF NOT EXISTS TRANSFORM_DB.DEV_AJONES;

      
      

      -- Grant ONLY to the specific user — NOT to any role (including HC roles)

      GRANT USAGE, CREATE TABLE, CREATE VIEW ON SCHEMA TRANSFORM_DB.DEV_JSMITH

        TO USER john.smith@org.com;

      
      

      GRANT USAGE, CREATE TABLE, CREATE VIEW ON SCHEMA TRANSFORM_DB.DEV_AJONES

        TO USER alice.jones@org.com;

      
      

      -- Explicitly revoke from all shared roles

      REVOKE ALL PRIVILEGES ON SCHEMA TRANSFORM_DB.DEV_JSMITH FROM ROLE CURATED_DEV_HC_ROLE;

      REVOKE ALL PRIVILEGES ON SCHEMA TRANSFORM_DB.DEV_JSMITH FROM ROLE CONFIDENTIAL_ANALYST_ROLE;

      REVOKE ALL PRIVILEGES ON SCHEMA TRANSFORM_DB.DEV_JSMITH FROM ROLE PUBLIC_ANALYST_ROLE;

      
      

      -- IMPORTANT: Masking policies are NOT applied in TRANSFORM_DB

      -- However, if a TRANSFORM developer queries FROM a data product zone (e.g. CURATED),

      -- the masking policy on the source table enforces based on the developer's CURRENT ROLE.

      -- Without an HC role in session, PII/HC columns from CURATED return hashed values.

## 9.3 RBAC Matrix

| Role | PII Column | HC Column (default) | CONF Column | PUBLIC Column | TRANSFORM Own Schema | Another Dev's TRANSFORM Schema |
| --- | --- | --- | --- | --- | --- | --- |
| HC Developer (zone-specific) | Plaintext | Plaintext | Plaintext | Plaintext | Plaintext — own only | DENIED |
| CONFIDENTIAL Analyst | SHA-256 Hash | SHA-256 Hash | Plaintext | Plaintext | No access | No access |
| PUBLIC Analyst | NULL / MASKED | NULL / MASKED | Partial (2 chars) | Plaintext | No access | No access |
| Airflow Service Role | Plaintext | Plaintext | Plaintext | Plaintext | No access | No access |
| dbt Service Role | Plaintext | Plaintext | Plaintext | Plaintext | No access | No access |

STEP 10    CI/CD Pipeline — GitHub Actions

## 10.1 Branching Strategy

| Branch | Purpose | Merge Target | Approval Required |
| --- | --- | --- | --- |
| feature/* | Individual development tasks — one per ticket/story | develop | 1 peer reviewer |
| develop | Integration — all features merged here; triggers syst deploy | main | Tech lead approval + all CI checks pass |
| main | Production-ready code | — | Tech lead + Data Governance sign-off |
| hotfix/* | Emergency production fixes | main + develop | Expedited review; post-merge retrospective |

## 10.2 GitHub Actions Pipeline

# .github/workflows/ci.yml

      name: Governance dbt CI/CD Pipeline

      
      

      on:

        pull_request:

          branches: [develop, main]

        push:

          branches: [develop, main]

      
      

      env:

        SNOWFLAKE_ACCOUNT:  $[[ secrets.SNOWFLAKE_ACCOUNT ]]

        SNOWFLAKE_USER:     $[[ secrets.SNOWFLAKE_USER ]]

        SNOWFLAKE_PASSWORD: $[[ secrets.SNOWFLAKE_PASSWORD ]]

      
      

      jobs:

        lint:

          name: SQL Lint

          runs-on: ubuntu-latest

          steps:

            - uses: actions/checkout@v3

            - run: pip install sqlfluff sqlfluff-templater-dbt

            - run: sqlfluff lint models/ --dialect snowflake --templater dbt --rules L001,L010,L031

      
      

        dbt-ci:

          name: dbt Compile & Test (dev)

          needs: lint

          runs-on: ubuntu-latest

          steps:

            - uses: actions/checkout@v3

            - uses: actions/setup-python@v4

              with: { python-version: '3.11' }

            - run: pip install dbt-snowflake

      
      

            - name: dbt debug

              run: dbt debug --profiles-dir ./profiles --target dev

      
      

            - name: dbt compile

              run: dbt compile --profiles-dir ./profiles --target dev

      
      

            - name: dbt source freshness

              run: dbt source freshness --profiles-dir ./profiles --target dev

      
      

            - name: dbt run (staging)

              run: dbt run --select tag:staging --profiles-dir ./profiles --target dev

      
      

            - name: dbt test (staging)

              run: dbt test --select tag:staging --profiles-dir ./profiles --target dev

      
      

            - name: dbt run (classification)

              run: dbt run --select classification_data --profiles-dir ./profiles --target dev

      
      

            - name: dbt test (all)

              run: dbt test --profiles-dir ./profiles --target dev

      
      

        deploy-syst:

          name: Deploy to SYST

          needs: dbt-ci

          if: github.ref == 'refs/heads/develop' && github.event_name == 'push'

          runs-on: ubuntu-latest

          steps:

            - uses: actions/checkout@v3

            - run: pip install dbt-snowflake

            - run: dbt run --profiles-dir ./profiles --target syst

            - run: dbt test --profiles-dir ./profiles --target syst

            - run: dbt run-operation apply_classification_tags --profiles-dir ./profiles --target syst

            - run: dbt run-operation apply_masking_policies --profiles-dir ./profiles --target syst

      
      

        deploy-prod:

          name: Deploy to PROD

          needs: deploy-syst

          if: github.ref == 'refs/heads/main' && github.event_name == 'push'

          environment: production   # Requires GitHub environment protection rule approval

          runs-on: ubuntu-latest

          steps:

            - uses: actions/checkout@v3

            - run: pip install dbt-snowflake

            - run: dbt run --profiles-dir ./profiles --target prod

            - run: dbt test --profiles-dir ./profiles --target prod

            - run: dbt run-operation apply_classification_tags --profiles-dir ./profiles --target prod

            - run: dbt run-operation apply_object_tags --profiles-dir ./profiles --target prod

            - run: dbt run-operation apply_masking_policies --profiles-dir ./profiles --target prod

STEP 11    Testing & End-to-End Validation

## 11.1 Test Cases

| ID | Test Name | How | Pass Criteria |
| --- | --- | --- | --- |
| T1 | dbt schema tests — not_null, unique, accepted_values | dbt test (all models) | Zero failures |
| T2 | Staging row count vs Alation source | Custom SQL assertion — COUNT(*) compare | Delta ≤ 1% (or explained by deduplication) |
| T3 | Dedup: PII beats CONFIDENTIAL on same column | Insert conflict in dev; run pipeline; query CLASSIFICATION_DATA | classification_type = PII; 1 row per merge key |
| T4 | Conflict logged in CLASSIFICATION_CONFLICTS | Query LOGGING.CLASSIFICATION_CONFLICTS | Row exists with resolution_status = PENDING |
| T5 | Tags applied — SECURITY_CLASSIFICATION_CODE visible | SYSTEM$GET_TAG on classified column | Returns correct classification label |
| T6 | Tags applied — SENSITIVITY_LEVEL visible | SYSTEM$GET_TAG on classified column | Returns correct sensitivity value |
| T7 | Masking policy applied — visible in POLICY_REFERENCES | INFORMATION_SCHEMA.POLICY_REFERENCES query | POLICY_NAME matches masking_policy_name in CLASSIFICATION_DATA |
| T8 | HC role sees plaintext for PII column | USE ROLE HC; SELECT PII column | Returns actual value |
| T9 | Non-HC role sees SHA-256 hash for PII column | USE ROLE PUBLIC_ANALYST; SELECT PII column | Returns 64-char hex string |
| T10 | CONF role sees plaintext for CONFIDENTIAL column | USE ROLE CONF_ANALYST; SELECT CONF column | Returns actual value |
| T11 | CONF role sees hash for PII column | USE ROLE CONF_ANALYST; SELECT PII column | Returns hash — CONF cannot bypass PII policy |
| T12 | Idempotency — run apply_masking_policies twice | dbt run-operation x2 without modifying data | No errors on second run; same policy state |
| T13 | Cross-zone SHA-256 hash consistency for BK key | SHA2 comparison query CURATED vs FOUNDATION | Hash identical for same key value and same DB prefix |
| T14 | TRANSFORM schema isolation — blocked from another developer's schema | USE ROLE HC; SELECT from another dev's TRANSFORM schema | Permission denied |
| T15 | External table tag inheritance | SHOW TAGS on external table in LANDING | SECURITY_CLASSIFICATION_CODE = HC (inherited from DB) |

## 11.2 Row Count Reconciliation

-- Full pipeline row count reconciliation

      WITH source AS (

          SELECT COUNT(*) AS total

          FROM ALATION_SHARE_DB.ALATION_METADATA.TAG_ASSIGNMENTS

          WHERE tag_name IN ('PII','PCI','CONFIDENTIAL','PUBLIC','HC')

      ),

      target AS (

          SELECT COUNT(*) AS total

          FROM GOVERNANCE_DB.CLASSIFICATION.CLASSIFICATION_DATA

          WHERE is_active = TRUE

      ),

      conflicts AS (

          SELECT COUNT(*) AS deduplicated

          FROM GOVERNANCE_DB.LOGGING.CLASSIFICATION_CONFLICTS

          WHERE resolution_status = 'PENDING'

      )

      SELECT

          s.total                              AS source_rows,

          t.total                              AS target_rows,

          c.deduplicated                       AS conflicts_deduplicated,

          s.total - t.total                    AS raw_delta,

          CASE

            WHEN ABS(s.total - t.total) <= c.deduplicated

              THEN 'PASS — delta explained by deduplication'

            WHEN ABS(s.total - t.total) <= (s.total * 0.01)

              THEN 'PASS — delta within 1% tolerance'

            ELSE 'FAIL — investigate unexpected delta'

          END                                  AS result

      FROM source s, target t, conflicts c;

## 11.3 Success Criteria Summary

| Criterion | Target |
| --- | --- |
| All dbt schema tests | Zero failures across all models in all environments |
| Row count reconciliation | Delta ≤ number of conflict-deduplicated rows (or ≤ 1%) |
| Tag coverage | 100% of in-scope classified columns have SECURITY_CLASSIFICATION_CODE tag in TAG_REFERENCES |
| Masking policy coverage | 100% of non-PUBLIC classified columns have correct policy in POLICY_REFERENCES |
| HC role masking behaviour | HC roles return plaintext; all other roles return hash/masked/null per policy |
| Idempotency | All three macros re-executable with no errors and no change in state |
| SHA-256 consistency | Cross-zone hash check returns CONSISTENT for all BK/PK/FK columns |
| TRANSFORM isolation | No cross-developer schema access confirmed; permission error returned |
| Conflict logging | All classification conflicts appear in LOGGING.CLASSIFICATION_CONFLICTS with PENDING status |
| Data Governance sign-off | Formal approval obtained after ppte end-to-end validation |